User Acceptance Testing (UAT) Template

| Date | 14 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | SHOPEZ: E-commerce Application |
| Maximum Marks |  |

Project Overview:

Project Name: SHOPEZ: E-commerce Application

Project Description: ShopEZ is a MERN-based e-commerce application that enables users to browse products, search by category, manage shopping carts, place orders, and allows administrators to manage products through a secure admin panel.

Project Version: Version 1.0

Testing Period: 1 July 2026 – 5 July 2026

Testing Scope:

- User Registration & Login

- Product Browsing

- Product Search

- Shopping Cart

- Checkout

- Order History

- Admin Product Management

Testing Environment:

URL/Location: Local Development Environment

Credentials: Firebase Authentication (Test Account)

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Registration | Open Registration → Enter details → Submit | User account created successfully | User registered successfully | Pass |
| TC-002 | User Login | Enter valid credentials | User logged in | Login successful | Pass |
| TC-003 | Browse Products | Open Home Page | Products displayed | Products displayed correctly | Pass |
| TC-004 | Search Product | Search for a product | Matching products displayed | Search works correctly | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Product image loading delay | Open Home Page | Low | Closed | Optimized image loading |
| BG-002 | Empty search shows no message | Search with invalid keyword | Medium | Closed | Added "No Products Found" message |

Sign-off:

Tester Name: Paidimuddala Jyothish

Date: 6th July 2026

Signature: Paidimuddala Jyothish