Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 14 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | SHOPEZ: E-commerce Application |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register using email and password. | 2 | High | Frontend & Backend |
| Sprint-1 | User Authentication | USN-2 | As a user, I can log in securely using Firebase Authentication. | 2 | High | Frontend |
| Sprint-1 | Product Catalog | USN-3 | As a user, I can browse all available products. | 3 | High | Frontend |
| Sprint-2 | Shopping Cart | USN-6 | As a user, I can update product quantity or remove items from the cart. | 3 | High | Frontend |
| Sprint-2 | Checkout | USN-7 | As a user, I can place an order after entering my address. | 5 | High | Backend |
| Sprint-3 | Order Management | USN-8 | As a user, I can view my order history. | 2 | Medium | Backend |
| Sprint-3 | Admin Panel | USN-9 | As an administrator, I can add new products. | 3 | High | Backend |
| Sprint-3 | Admin Panel | USN-10 | As an administrator, I can edit product details. | 3 | High | Backend |
| Sprint-4 | Admin Panel | USN-11 | As an administrator, I can delete products. | 2 | Medium | Backend |
| Sprint-4 | UI Enhancement | USN-12 | As a user, I can access the application on mobile devices using a responsive interface. | 2 | Medium | Frontend |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 18 | 7 Days | 14 Jul 2026 | 20 Jul 2026 | 18 | 20 Jul 2026 |
| Sprint-2 | 16 | 7 Days | 21 Jul 2026 | 27 Jul 2026 | 16 | 27 Jul 2026 |
| Sprint-3 | 15 | 7 Days | 28 Jul 2026 | 03 Aug 2026 | 15 | 03 Aug 2026 |
| Sprint-4 | 12 | 7 Days | 04 Aug 2026 | 10 Aug 2026 | 12 | 10 Aug 2026 |