Project Design Phase-II

Data Flow Diagram & User Stories

| Date | 14 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name |  |
| Maximum Marks | 4 Marks |

Data Flow Diagrams:

A Data Flow Diagram (DFD) is a traditional visual representation of the information flows within a system. A neat and clear DFD can depict the right amount of the system requirement graphically. It shows how data enters and leaves the system, what changes the information, and where data is stored.

Level 0 (Context Diagram)

Data Flows:

  - Customer → System: registration/login info, product search/filter requests, cart actions, checkout/order details

  - System → Customer: product listings, cart summary, order confirmation, order status

  - Admin → System: product add/update/delete requests, order status updates

  - System → Admin: product catalog data, order list, sales data

Level 1 (Major Processes)

- Authentication (1.0) — Customer/Admin credentials ↔ Firebase Auth ↔ User session

- Product Catalog Management (2.0) — Admin adds/edits/deletes products ↔ Product DB (MongoDB) → Customer views/searches/filters products

- Cart Management (3.0) — Customer add/update/remove items ↔ Cart state (Context API) → Cart summary

- Checkout & Order Processing (4.0) — Customer submits address + cart ↔ Order DB (MongoDB) → Order confirmation

- Order Tracking (5.0) — Customer/Admin views/updates order status ↔ Order DB → Order history/delivery status

User Stories

| User Type | Functional Requirement (Epic) | User Story Number | User Story / Task | Acceptance Criteria | Priority | Release |
| --- | --- | --- | --- | --- | --- | --- |
| Customer | Registration | USN-1 | As a customer, I can register using my email and password | I can create an account and access my dashboard | High | Sprint-1 |
| Customer | Login | USN-2 | As a customer, I can log in with my registered email and password | I can access my account after valid login | High | Sprint-1 |
| Customer | Product Browsing | USN-3 | As a customer, I can view all available products with categories | I can see product name, price, image, and stock status | High | Sprint-1 |
| Customer | Product Search & Filter | USN-4 | As a customer, I can search and filter products by category | Search/filter returns matching products only | Medium | Sprint-1 |
| Customer | Cart Management | USN-5 | As a customer, I can add products to my cart and adjust quantity | Cart updates item count and total price correctly | High | Sprint-2 |
| Customer | Cart Management | USN-6 | As a customer, I can remove items from my cart | Removed item disappears and total recalculates | Medium | Sprint-2 |
| Customer | Checkout | USN-7 | As a customer, I can enter my address and place an order | Order is created with correct items, address, and total | High | Sprint-2 |
| Customer | Order Tracking | USN-8 | As a customer, I can view my past orders and delivery status | Order history shows status: Processing/Shipped/Delivered | Medium | Sprint-3 |
| Admin | Admin Login | USN-9 | As an admin, I can log in with my authorized email | Only whitelisted admin email can access the admin panel | High | Sprint-2 |